Project Plan

Automated incident report

Innovactions

Date : 2-9-2025

Version : 1.2

State : First version

Author (s) : Matthijs Hulshof, Slobodan Starcevic, Yirgalem Hailemariam

#### Version history

| Version | Date | Author(s) | Changes | State |
| --- | --- | --- | --- | --- |
| 1.0 | 10-9-2025 | Matthijs Hulshof, Slobodan Starcevic, Yirgalem Hailemariam | First version | First version |
| 1.1 | 15-9-2025 | Matthijs Hulshof, Joost Raemakers, Slobodan Starcevic | Feedback implemented for main research question, project days and risks | Final version for stakeholder |
| 1.2 | 24-9-2025 | Matthijs Hulshof | Feedback from stakeholders implemented for scope, end products, budget and risk | Reviewed by stakeholders |

Distribution

| Version | Date | Receivers |
| --- | --- | --- |
| 1.0 | 10-9-2025 | Nicole Zuurbier-Munneke |
| 1.1 | 15-9-2025 | Steven van 't Klooster, Yannick van Gorp |

Contents

1.	Project assignment	3

1.1	Context	4

1.2	Goal of the project	4

1.3	Scope and preconditions	4

1.4	Strategy	4

1.5	Research questions and methodology	4

1.6	End products	6

2.	Project organisation	7

2.1	Stakeholders and team members	8

2.2	Communication	8

3.	Activities and time plan	9

3.1	Phases of the project	10

3.2	Time plan and milestones	10

4.	Testing strategy and configuration management	10

4.1	Testing strategy	11

4.2	Test environment and required resources	11

4.3	Configuration management	11

5.	Finances and risk	11

5.1	Project budget	12

5.2	Risk and mitigation	12

# Project assignment

## Context

Innovactions is a fast-growing software development company which focuses on supporting companies to pick up, improve and deploy unfinished projects. Right now, the company has around twelve employees and their clients vary from large to smaller companies. Right now, communication between the company and the clients happens trough different channels like Slack, email and WhatsApp. Especially when there are bugs or problems with their applications there is a lack of overview and reports are not always connected to the right person. Our task is to come up with a fitting solution which provides a better overview and combines all reports into one place.

## Goal of the project

The reason for this project is that Innovactions wants to save time on incident management. They also want a clear overview of all the incidents with an added severity. The severity is now determined by the clients, which is inefficient as any problem is urgent to each individual client, but not so much to Innovactions. To solve this Innovactions is looking for a way to automatically determine the severity of a client’s incident based on the context of their incident description.

In the new preferred situation, all reports and incidents can be send trough Slack, WhatsApp, and email to Innovactions. Then we will gather all incidents and reports, give them a severity and connect them to the right person. Then we will send the reports to one workspace in Slack so al reports are at one place.

The advantages of the project are that Innovactions will benefit from a single structured overview of all incidents and bug reports because it makes it much easier to track and manage issues. By automating the severity classification we ensure that urgent problems are handled first, which results in a faster response and less wasted time.

This project adds value to the company because it directly increases efficiency in incident management. Developers can focus more on solving problems than spending time on finding out which report is urgent which improves productivity.

## Scope and preconditions

| Inside scope: | Outside scope: |
| --- | --- |
| - Integration of incidents trough Slack | - Separate dashboard to view incidents |
| - Connection with WhatsApp and email for reports | - Migration from development accounts to business accounts |
| - Determining severity automatically trough AI |  |
| - Connecting incidents to right developer |  |
| - Use of Java Springboot in the backend |  |

Innovactions is planning on migrating their systems to Java Springboot and is thus requiring us to use this for the backend. To easily move said system, it needs to use Docker.

## Strategy

For this project we will use the Scrum methodology. This way the product owner can adjust the solution easily when necessary. We also have regular meetings with the product owner so we can confirm we move in the right direction with the project. We also will have daily standups on project days.

## Research questions and methodology

Main Research question

How can a multi-platform incident management system provide accurate, low-latency, secure, and user-friendly automated severity classification and incident commander assignment?

Sub Research Questions

Which severity classification scheme (levels, criteria, and thresholds) best aligns with stakeholder needs while enabling accurate automated detection from message content?

- Field: Stakeholder interviews, User research

What system architecture optimally supports real-time integration of Slack, email, and WhatsApp while maintaining extensibility for future messaging channels and monitoring tools?

- Library: Literature study, best good and bad practices, Design pattern research

- Field: Domain modelling

- Workshop: Prototyping, Brainstorm, IT architecture sketching, requirements prioritization

How can we achieve high-accuracy automated severity classification from unstructured incident messages across multiple communication platforms?

- Library: Available product analysis, Literature study

- Field: Explore user requirements

- Lab: Component test, Usability testing

- Workshop: Prototyping

What formalized rules and algorithms for incident commander assignment (considering round-robin rotation, availability status, and severity-based escalation) minimize conflicts and ensure appropriate response coverage?

- Library: Available product analysis

- Field: Domain modelling

- Workshop: Brainstorm, Decomposition, Multi criteria decision making

What data privacy and security requirements must be addressed when processing sensitive customer incident information across multiple messaging platforms?

- Library: Best good and bad practices

- Field: Explore user requirements

- Lab: Security test

- Showroom: Ethical check

- Workshop: Gap analysis, requirements prioritization

How does the automated severity classification system perform in terms of accuracy, precision, and recall when deployed with live incident data?

- Field: Observation

- Lab: Non-functional test, System test

What is the acceptable end-to-end processing latency from initial message receipt to severity assignment and incident commander notification across different platforms?

- Lab: Data analytics

- Workshop: Gap analysis

How intuitive and effective is the Slack bot interface for both incident reporters and assigned incident commanders in terms of usability and workflow integration?

- Field: Survey

- Lab: Usability test

- Showroom: Product review

What fault tolerance mechanisms are required to maintain system reliability during API failures, service outages, and message delivery issues across integrated platforms?

- Library: Best good and bad practices, Community research

- Lab: Component test, Non-functional test

- Workshop: Root-cause analysis

How to integrate WhatsApp into the unified incident management system in a way that client reports are reliably captured, routed into Slack channels, and handled securely and cost-effectively?

- Library: Literature study, Available product analysis:

- Field: Domain modelling, Task analysis

- Lab: A/B testing

- Workshop: Prototyping

## End products

# Project organisation

## Stakeholders and team members

| Name | Role and functions | Availability |
| --- | --- | --- |
| Steven van 't Klooster steven@innovactions.nl | Primary product owner | Meeting every sprint, available for questions if needed during the sprint |
| Yannick van Gorp Yannick@storm-in.nl | Secondary product owner | Meeting every sprint, available for questions if needed during the sprint |
| Nicole Zuurbier-Munneke n.munneke@fontys.nl | Semester coach | Monday morning, Thursday morning |
| Erik van der Schriek e.vanderschriek@fontys.nl | Technical teacher | Monday afternoon, Thursday afternoon |
| Bartosz Paszkowski b.paszkowski@fontys.nl | Technical teacher | Monday afternoon, Wednesday morning |
| Matthijs Hulshof m.hulshof@student.fontys.nl | Team member | Monday, Wednesday, Thursday |
| Robin Hannan r.robinhannan@student.fontys.nl | Team member | Monday, Wednesday, Thursday |
| Joost Raemakers joost.raemakers@student.fontys.nl | Team member | Monday, Wednesday, Thursday |
| Yirgalem Hailemariam y.hailemariam@student.fontys.nl | Team member | Monday, Wednesday, Thursday |
| Slobodan Starčević s.starcevic@student.fontys.nl | Team member | Monday, Wednesday, Thursday |

## Communication

Communication with product owners:

Every three weeks there is a sprint delivery planned which takes place in person at TQ5.2. During the sprint we can contact the product owners via email or WhatsApp if we have urgent questions.

Communication with teachers:

During the project we will meet with the teachers in person weekly, so they are up to date of the project. They will also be invited to sprint deliveries. If there are urgent questions we can contact them via Teams.

Communication with team members:

The project team will meet three times a week (Monday, Wednesday morning and Thursday). During these moments we work on the project and at the start of the day we do a stand up. For quick questions in the group we use WhatsApp and for larger topics or sharing documents we use our Teams channel.

# Activities and time plan

## Phases of the project

For this project we will use the Scrum methodology.

- Start of the project, problem analysis and hackathon (week 1)

  - Kick off with stakeholders

  - Hack together an MVP

  - Present result to stakeholders

- Development and iteration (week 2 – week 17)

  - Execution of development in sprints of 3 weeks

  - Each sprint consists of planning, daily stand-ups, development, testing, sprint delivery and retrospective

- Handover and wrap up the project (week 18)

  - Final sprint delivery with stakeholders

  - System handover and documentation

  - Reflection on process and results

## Time plan and milestones

| Phasing | Main deliverables | Effort | Start date | Finish date |
| --- | --- | --- | --- | --- |
| Hackit | Problem analysis, first MVP | 1 week | 1-9-2025 | 7-9-2025 |
| Sprint 0 | Project plan, first prototype | 2 weeks | 8-9-2025 | 21-9-2025 |
| Sprint 1 | 2nd prototype | 3 weeks | 22-9-2025 | 12-10-2025 |
| Sprint 2 | 3rd prototype | 3 weeks | 20-10-2025 | 9-11-2025 |
| Sprint 3 | 4th prototype | 3 weeks | 10-11-2025 | 30-11-2025 |
| Sprint 4 | Final version | 3 weeks | 1-12-2025 | 21-12-2025 |
| Final delivery | Final demo, documentation and evaluation | 1 week | 5-1-2026 | 11-1-2026 |

For this project, we reserved 2,5 days per week. These are the days we are physically at school, so the days we reserved for the project are Monday, Wednesday morning and Thursday.

# Testing strategy and configuration management

## Testing strategy

The testing approach will cover different levels of this project, so we ensure functional and non-functional quality.

- Unit testing: Every component within the backend will be tested with automated unit tests.

- Component testing: Every integration (Slack, email, WhatsApp) will be tested separately. Testing with the actual 3rd party systems will be done manually as they don’t allow direct integration into testing environments. For automated testing we will stub external systems but ensure that mocked behaviour is in line with a real scenario.

- Intergration testing: Automated integration will ensure correct interaction between the backend module and external APIs

- System testing: The entire system will be tested end-to-end.

- Acceptance testing: Stakeholders will validate the system during sprint deliveries by using the test environment with real scenarios.

All tests, except acceptance testing, will be automated via a GitHub actions CI/CD pipeline.

## Test environment and required resources

Our way of testing is properly integrated into a lifecycle. Each member works on issues which need to be tested as the code is delivered. When code is committed the tests will be automatically run through the CI/CD which ensures all tests pass before anything is merged. Once code passes all tests (unit, integration, end to end), the owner can do a pull request so others can review the given code before it is merged into the protected main branch.

The main branch is the production branch, which means that it should never be broken. Our workflow ensures that.

Once new code has been pushed to the production branch a new docker image will be made and uploaded to Docker hub.

The required resources for this workflow are the integration with GitHub actions and a Docker hub account to upload the latest docker image.

Each engineer is responsible for keeping up the quality of their code before pushing, and team members code through code reviews.

## Configuration management

Version control will be organized in GitHub.

Branching strategy:

- Main branch: Consist of stable, production ready code.

- Feature branch: Separate branch for features, merged into main branch via pull request.

Change requests and problem reports:

- Issues are tracked in our GitHub issues backlog and organised in our GitHub project.

- Bugs are reported during testing and will be handled and prioritized immediately if critical, and if not forwarded to the next sprint.

- Possible scope changes will be discussed with the product owner.

# Finances and risk

## Project budget

This project does not have a monetary budget. Although there is no monetary budget, the project group will invest 2,5 days per week to work on the project.

For this project we need access to the Google Gemini API. The cost to use this API during development are minor or none if we stay below 250 messages a day.

## Risk and mitigation

| Risk | Prevention activities | Mitigation activities |
| --- | --- | --- |
| - Unavailability of primary product owner Steven | Plan regular meetings and align priorities early in the project. | If the product owner is unavailable, we will contact the secondary product owner Yannick. |
| - Team member illness or absence | Use version control via GitHub with clear branches. Organize work in small tasks which can be picked up by other team members. | Redistribute workload among team members. If needed, we can reprioritize the backlog. |
| - Delays due to technical complexities | Schedule some extra time every sprint for problem solving. | If major delays occur, we talk to the product owner and see if we can reduce the scope. |
| 4 API integration failures | Test APIs in staging and add monitoring. | If failures occur, switch to fallback channels and escalate to vendors. |
| 5 Data security and privacy issues | Use encryption, access controls, and test only with dummy data. | If issues arise, restrict access immediately and inform the project owner. |